**Lesotho Covid-19 Application (Citizen App)**

# CHANGE REQUEST DETAILS

**Requested By:** Itumeleng Mphoso **Date:** 21/10/2021

Bugs to the fixed

1. The “comply” button should take less than 3 seconds to load. It currently takes about a minute to load. Or, there be a visual cue that indicates a loading state. (**07/10/2021)**
2. The “tests” button goes to an empty frame. There should be the statistics or what was intended to be there. (Let’s have a conversation about this.) (**07/10/2021)**
3. The logic behind the “Self-Screening” button should give recommendations or removed or renamed to a survey that is indicated by the questionnaire. **Unknown**
4. In the back-office, after adding the employee, nothing happens. An email or a notification to the user should be send. This should entail the login link and details if it’s an email. Choose Rights. **Write exactly what I need.**
5. When adding the statistics, instead of putting in the cumulative numbers just add what that day was and the app automatically adds everything up. (**07/10/2021)**
6. Add “workspace type” …” Vaccination Center”. That would go below the “Emergency” button under the “Vaccination Centers” **(Done)**
7. The “demo” with “Nearest health Services” on the home page (for lack of a better word) should be pulling data from the “Emergency” button. (**08/10/2021**)
8. The cues for responsiveness of the App in general should be adjusted. Human Computer Interaction components should be reflected in the app. (Let’s have a conversation about this if it’s too vague). (**13/08/2021**)
9. It should indicate the day the stats were taken. **(08/10/2021)**
10. Integration with Trusted Travel. (Set up a meeting with Africa CDC)